# Test Plan: GitHub Docs API for CRUD Operations

Base URL: https://docs.github.com/en/rest/repos |  Prepared: 5 August 2026

## 1. Introduction, Objective and Scope

This plan verifies that the GitHub Docs API for CRUD Operations (https://docs.github.com/en/rest/repos) creates, reads, updates and deletes repositories correctly, enforces authentication, and fails safely on bad input.

Objectives

- Confirm every endpoint returns the documented status code, headers and JSON body.

- Confirm write operations (PATCH, DELETE) are rejected without a valid token.

- Confirm bad, missing and boundary input produces controlled errors, never a 5xx.

- Produce a repeatable Postman/Newman suite that can run in CI.

In scope

- Functional testing of all repositories endpoints and /users/REPO, /user/OWNER/REPO.

- Schema, data-type and status-code validation.

- Authentication and authorization checks.

- Basic performance and security checks.

Out of scope

- Any front end or UI.

- Load testing beyond light smoke-level checks, since the service is a shared public sandbox.

- Other endpoints like branches, issues, etc.

## 2. Test Items: Endpoint Inventory

The API has 5 endpoints;

| # | Request name | Method | Endpoint | Auth | Key input | Success | Main error codes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | listing | GET | /users/{user}/repos | Optional (higher rate limit with token) | Query: per_page, page, sort, direction, type | 200 | 404 unknown user |
| 2 | creating | POST | /user/repos | Required | JSON body: name (required), description, homepage, private, has_issues, has_projects, has_wiki | 201 | 401 no or bad token, 422 duplicate or missing name, 400 bad JSON |
| 3 | get-a-repo | GET | /repos/{owner}/{repo} | Optional (required for private repos) | Path: owner, repo | 200 | 404 not found or private without access |
| 4 | upd | PATCH | /repos/{owner}/{repo} | Required (admin on the repo) | JSON body: any of name, description, homepage, private, has_* | 200 | 401, 403, 404, 422 duplicate name |
| 5 | del | DELETE | /repos/{owner}/{repo} | Required (admin plus delete permission) | Path: owner, repo | 204, no body | 401, 403 missing admin rights, 404 |

This plan covers create, read, list, update and delete of a GitHub repository through the 5 requests.

| Item | Detail |
| --- | --- |
| Objective | Verify repository CRUD behavior, input validation, authentication and permission handling |
| In scope | Requests: listing, creating, get-a-repo, upd, del |
| Out of scope | Load testing, GitHub web UI, other endpoints (branches, issues, etc.) |
| Base URL | {{url}} = https://api.github.com |
| Test data | user = Your-GitHub-AC, repo = Hello-World (a throwaway repo) |
| Authentication | Personal access token in {{token}}; needs Administration read/write (fine-grained) or delete_repo (classic) to delete |
| Headers | Accept: application/vnd.github+json; X-GitHub-Api-Version: 2026-03-10; Authorization: Bearer {{token}} |
| Tools | Postman and Collection Runner; Newman for command-line runs |
| Entry criteria | Environment selected, token filled in and valid (GET /user returns 200), test repo name not already in use |
| Exit criteria | All cases executed; all High priority cases pass or are logged as defects; throwaway repo cleaned up |
| Risks | Delete is permanent; rate limit is 5,000 requests per hour with a token; renaming a repo breaks later requests that still use the old {{repo}} |

Execution order: creating, get-a-repo, listing, upd, get-a-repo, del, get-a-repo (expect 404, if token don’t have access to access repo).